Summary of NATO/ NC3A and Points of Contacts.

In early April Marshall Billingslea (of NATO, I assume) talked to TSWG’s Director (Ed McCallum). At that time, Ed promised Marshall the resources necessary to get this new group’s website up and running, but indicated that they would then need to take things over.

Mid-April, we got the green light to build a very basic demo site for them on TSWG’s dime. My main contacts during this task were:

Richard “Rick” Froh,

Head Joint Armaments Section

r.froh@hq.nato.int

Dr. Davras Yavuz,

CISD / IPT4 (Research & Technology)

Davras.Yavuz@nc3a.nato.int

Our mock-up was posted on Apr 26 and reviewed (I think) at a meeting they had on the 27th by CNAD. Based on a positive review, Rick was asked to move forward. At this point TSWG declared victory and handed it off to ManTech to negotiate (and fund) next steps.

Some other names that have come up include: Rick’s Section Coordinator, Denis Vandensavel, who has been CCed on most of the emails; and Francois Perret, the Leader of the Counter Terrorism Technology Unit, who is aware of the effort.

Next Steps

I’ve taken an action to convert the current mock-up website (http://nc3a.info/NTSP), which is basically a giant jpg, to an html document so they can manage the page moving forward.

I’ve also taken an action to investigate potential ITAR issues moving forward.

Rick has the task of getting consensus on the name of this new group (NTSP is a temp name) and of finding funding.

Davras has the task of figuring out what else they need added to the website.

Timeline

Rick mentioned his boss would like to move quickly on this. They are meeting next week to finalize the group’s name. I plan to have the “informational” web page converted and handed off in that timeframe.

The real question is when will they find the 50-100K? This is needed to implement a generic BIDS solution to support their desire to develop, advertise and collect submissions for solutions to the member countries needs.  We can stand the site up within 2 months from the word “Go”

BTW - If you want to check out TSWG’s BIDS site goto: https://www.bids.tswg.gov