- Page I-3, Para 1.1.1 and Para. 1.1.1.a - Why does NATO want to lease the equipment?  A contractor will have to price the equipment into the proposal and NATO will be paying for it over the five years anyway.  NATO could also get used equipment if they lease.

- Page I-4, Para 3, last sentence - May want to consider asking for past performance for the last five years or delete the word substantially from the sentence.

- Page I-5, Para 7. - Start date of the work must be such as to guarantee full operational capability at all sites listed in the PWS NLT 1 Jul 06 - This paragraph may need to be clarified by stating that the July 1, 2006 date could be slipped based on actual contract award date.  Additionally, this date is unreasonable in light of the number of total systems (34) that need to be installed with all of the possible constraints involved with the different geographical locations.

- Page I-5, Para. 10 (5) see comment above item 2.

- Page I-6, Para 10 Contents of Proposal (9) - Labour contracts or letters of commitment must accompany the proposal for Key Personnel.  In some cases, because of the time between proposal submittal and proposal award, proposed Key Personnel may well have found employment elsewhere.  Please include in the final version, provision for this instance, e.g. Contractor shall have XX days to replace such proposed Key Persons with individuals of equal experience and capability.

- Pages I-8 and I-9 - Paras 17 & 18 indicate that award will be made on a best value basis.  However, subpara 17.4 indicates that price will be more important than non-cost factors.  This indicates a low bid award.  Please clarify.

- Page I-18, Line Items A044 thru A046. The requirement to expand communications services outside the defined area of SOO 2.1 makes pricing this unrealistic.  Not knowing where we have to ship equipment, send people to is unrealistic.  This requirement either needs to be better defined or consider it as an un-priced option that could be negotiated when the time comes.

- Page I-20, Line Items B018 thru B020 see comment above in item 6.

- Page I-22, Line Items C019thru C021 see comment above in item 6.

- Page II-4, Part II General Provisions, Para 2 - Applicable Law states that the contract will be governed IAW the Laws of the Kingdom of Belgium.  At work involving sites in other countries, whose Law will apply?

- Page II-6, Para 8-Authorisation to Perform states that contractor and its subs have been duly authorized to do business in Belgium.  What if we have a sub that is just going to perform work at sites only outside of Belgium?  Would that sub have to meet the requirement to be authorized to do business in Belgium as well?

- Part II, page II-8, Para 13-Employees states that contractor shall comply with Belgian Labour Laws for its employees, as required.  Does this requirement apply to contractor personnel that work only at sites outside of Belgium?

- Page II-8, Para. 13.1 - Last sentence requires a company to provide a copy of the employment contracts of those personnel.  U.S. companies do not use employment contracts.  What can a U.S. company provide to supplement this requirement?

- Page II-8, Para 14-Insurance states that Contractor provides for workmen's compensation, employees' liability or other type of insurance required by Belgian Law.  Does this requirement apply to contractor personnel that work only at sites outside of Belgium?

- Page II-9, Para 17 speaks only to SHAPE.  What about the other locations?

- Page II-17, Para 30.4 states that in the event of any discrepancies SHAPE reserves the right to withhold from payment up to 10% of total contract price.  Is this amount in addition to liquidated damages?

- Page II-20, Para 35  - Suggest adding the following paragraph. “ All releases will be thoroughly tested to include validation and verification of data transfer prior to release. Updates, regressive testing is required to ensure that the release will not bring down the system. If a release is required to be committed to all systems simultaneously, the contractor will ensure that the system is not down for more than four hours (or a specific time that would not impact the mission)”.

- Page II-24, Para 48.1, last sentence states that all material furnished by the contractor shall be new. See item 1 above.  This is another reason why the equipment should be purchased rather than leased.

- Page II-26, Para 55 - Safety Tests and Inspections directs contractor to obtain the suitable official certificates (Certificat d'Agreation Belge) for all parts, equipment and installations (such as tanks, generators, transformers, gas lines, etc,) before putting into use and because of Belgian safety regulations require tests or inspections by formally recognized agencies or firms.  Do the official certificates need to be procured for sites outside of Belgium?  I would imagine that each country would have its own requirements.

- Page II-27. Technical brochures and maintenance planning must be submitted in both the English and French language (1 cy ea).  This requirement will increase the cost because of having to translate form English to French or vice versa.

- Page II-28, Para 60.2 first sentence states that rent shall accrue from the beginning of the period of performance or from the date each set of equipment is delivered to SHAPE.  Does the word SHAPE stand for all locations where the equipment is to be installed?  If this is the case then it should be better defined.

- Page II-29, Para 61.  There is a slight conflict when you read this paragraph and it states the leased equipment shall be of good quality and in paragraph 48.1 it states that all material furnished by the contractor will be new.

- Page III-6, Para. 8.a.  Invoices and Payments indicates that Contractor will submit consolidated quarterly invoices for installation work, training, lease hardware and communication services. Recommend submission of monthly invoices covering progress payments since the contract will be FFP.  Monthly progress payments by SHAPE will serve to keep costs down for the Contractor and ultimately SHAPE as the amount of money needed to cover all work for a 3 month period before invoices can be submitted will be far greater than it would for invoices submitted on a monthly basis.  Cash flow to subs is very important and the cost of money would be more if contractor had to wait 3-4 months to receive its funds.

- Page III-8, Para 2.2, the lead-time of a maximum of 5 days may not be realistic depending on when it would be required in theater.

- Page III-8, Para 2.5 - This discusses 256K downstream minimum bandwidth, but what about minimum upstream?

- Page III-10, Para 1.2  - Does the contractor need to provide all communications including the land lines from Traben-Trabach, GE to Hameln, GE?  Is the “earth station” at Hameln, GE required?

- Page III-10, Para 1.3 Reference to the messages that will be exchanged, but a true ICD (Interface Control Document) should be provided and the system should be build to the ICD.  {The issue of not building to an ICD provides the contractor the ability to provide any interface to the contracted equipment and be correct, even if it does not correctly interface with the SHAPE equipment.}

- Page III – 12, Para 4.2 - Is there a requirement for spares?  Possibly at critical sites?  Does the contractor need to identify a preventive maintenance schedule?

- Page III-13, Para 9.1.e., Ref No PS-1 states “Complete all installation work not later than 90 days upon contract award notification.”  This period of time is too short for the number of sites and locations for equipment installation.  A more realistic schedule should be considered.  The contractor would have to have too many installation teams to meet this requirement.  Program management, testing and quality control is also impacted by this schedule.  Ordering equipment and delivery would most likely not allow for this short a schedule.

- Page III – 14, Para 9.2.a. Is the minimum total bandwidth 256K uni-directional or bi-directional?  The downstream minimum is 256K but what is the upstream minimum requirement?

- Page III –14, Para 9.2.b see comment above in item 6.

- Page III – 14, Para 9.2.d., - Poor requirement.  This requires an Interface Control Document (ICD) that was not supplied.  (see comment in item 20)  Additionally, it may be prudent to include potential connectivity that is not currently supported by present equipment if there are plans to upgrade the equipment in the near future.  (Ex.  If the current connection is via a PC phone modem, it may be prudent to change to an Ethernet interface or possibly USB-2 or FireWire connection for future increase in bandwidth and standardization.)

- Page III  - 14, Para 9.2.e.  I assume implication means degradation of service.

- Page III – 14, Para 9.2 f., Ref No PS-5.  Is guaranteed delivery a service that is required?  If so, it should be included in the Performance Standard block.

- Page III-14, Para 9.2.f., Ref No PS-6. See comment above in item 17.

- Page III-15, Para 9.6.a.  You may want to consider that in addition to the training, each user will be provided with a training manual.

- Page III-15, Para 9.6.c (consider adding) - An operators manual and operators check list will be provided in soft copy.  If any modifications are made to the system that affect the operators manual or checklist, a new manual or checklist will be provided in soft copy. Note : Obviously there would be added cost that the contractor would put in his price for providing it.